# 🛒 Project: Scalable Online Shopping System

Tech Stack: Python 3.x, TiDB Cloud (MySQL), bcrypt for Security.

## Phase 1: The Foundation (Infrastructure)

Goal: Get the "pipes" connected so data can flow.

- 1.1 Environment Setup

  - Create a GitHub repository and a .gitignore (specifically to hide .env and __pycache__).

  - Initialize a Python Virtual Environment (venv).

  - Install core dependencies: mysql-connector-python, bcrypt, python-dotenv.

- 1.2 Cloud Database Initialization

  - Provision a TiDB Cloud Serverless cluster.

  - Create a .env file to store DB_HOST, DB_USER, DB_PASSWORD, and DB_NAME.

- 1.3 The Database Manager (db.py)

  - Write a connection function with a try/except block.

  - Feature: If the connection fails, the program must display a "System Offline" message and exit gracefully instead of crashing.

## Phase 2: Security & User Management (Auth)

Goal: Ensure only authorized users can enter and passwords are unreadable.

- 2.1 Database Schema (Part 1)

  - Create roles table (IDs for Admin, Manager, Staff, Client).

  - Create users table (ID, username, hashed_password, role_id, is_active).

- 2.2 The Security Module

  - Implement NIST Standard Validation:

    - Check length (Min 12, Max 24).

    - Check for complexity (Uppercase, lowercase, numbers, symbols).

  - Implement Bcrypt Hashing: Functions to hash_password and check_password.

- 2.3 Registration & Login Logic

  - Registration: Check if username exists before inserting.

  - Login: Fetch the hashed password and role. Store the User_ID and Role_ID in a "Session" variable (a simple dictionary in Python).

## Phase 3: Inventory & Role-Based Access (RBAC)

Goal: Managing products and enforcing who can do what.

- 3.1 Product Schema

  - Create categories and products tables.

  - Rule: Use DECIMAL(10,2) for all prices.

  - Rule: Add is_active (TINYINT) for Soft Deletes.

- 3.2 Role-Based Menu System

  - Client Menu: View products, manage cart, checkout.

  - Staff Menu: View stock, "Flag" a product for change (inserts into a flags table).

  - Manager/Admin Menu: Full CRUD (Create, Read, Update, Delete) on products and users.

- 3.3 The Audit Trail (Analytics Ready)

  - Create an audit_logs table.

  - Task: Every time a price is changed or a user is created, log: who, what, old_value, new_value, and timestamp.

## Phase 4: The Persistent Shopping Cart

Goal: A cart that follows the user but doesn't live forever.

- 4.1 Cart Database Logic

  - Create cart_items table (user_id, product_id, quantity, updated_at).

- 4.2 Expiration Logic

  - When a user views their cart, the system checks the updated_at timestamp.

  - Logic: If current_time - updated_at > 30 minutes, clear those items and notify the user.

- 4.3 Stock Warnings

  - When adding to cart, check products.stock.

  - Feature: If stock < 5, display a "Low Stock - Buy soon!" warning in the terminal.

## Phase 5: Transactional Checkout (The "Boss" Level)

Goal: Safe, professional purchases that never fail midway.

- 5.1 Atomic Transactions

  - Use START TRANSACTION in SQL.

  - Step A: Verify stock still exists for all items in the cart.

  - Step B: Insert into orders and order_items tables.

  - Step C: Subtract bought quantities from products.stock.

  - Step D: Clear cart_items.

  - Step E: COMMIT (If any step fails, ROLLBACK so no money/stock is lost).

- 5.2 Finalizing the Loop

  - Generate a "Digital Receipt" in the terminal showing the total and order ID.

### Summary Table for Tasks Assignment

| Task Category | Responsibility | Est. Complexity |
| --- | --- | --- |
| Setup & DB Config | Person A | Low |
| Bcrypt & Auth Logic | Person B | Medium |
| Product CRUD & Soft Deletes | Person A | Medium |
| Role-Based Menus | Person B | High |
| Transactions & Checkout | Both (Pair Programming) | High |

Export to Sheets

### Questions to discuss with your friend:

- UI Design: Since we are using a Terminal, should we use a library like questionary or colorama to make the menus look professional?

- Concurrency: How do we want to test if two "people" buy the same item at the same time? (I can help you simulate this later).